PRODUCT REQUIREMENTS DOCUMENT (PRD)

1. Product overview

Product name (working): BurstSieve 
Platform: Desktop application (macOS first, Windows second) 
Product type: Local-first AI-assisted photo deduplication tool

One-liner: 
A desktop app that automatically groups duplicate and near-duplicate photos from burst shoots, recommends the best image, and safely removes the rest from your review queue.

2. Background and context

The marketing function is currently operated by a single individual responsible for content across four separate businesses. This role includes ideation, planning, filming, photography, editing, publishing, and performance analysis.

To avoid missing moments during shoots, photography is done in high burst mode. While effective for capture, this creates a secondary problem: extremely high image volumes (600–1000 images per shoot), most of which are near-identical.

This leads to:

- Excessive time spent reviewing images

- Slower content turnaround

- Increased storage and organisational overhead

- Reduced capacity for strategic or creative work

The problem compounds weekly.

3. Problem statement

How might we reduce the time and cognitive load required to review large volumes of burst photography, without risking the loss of valuable images?

4. Goals and success criteria

Primary goals

- Reduce photo review time by at least 50%

- Reduce total images requiring manual review by 60–80%

- Maintain full user confidence that no important images are lost

Secondary goals

- Free local storage space

- Improve consistency of post-shoot workflows

- Create a scalable process usable by future team members

Success metrics

- Time to first usable selection (minutes, not hours)

- Ratio of kept images vs originals

- User confidence score (qualitative, self-assessed)

- Number of manual overrides required per batch

5. Users and stakeholders

Primary user

- Solo marketer/content producer managing multiple brands

Secondary users (future)

- Junior editor

- Content assistant

- Small in-house marketing teams

Stakeholders

- Marketing function (delivery speed)

- CEO (content turnaround, campaign timelines)

- Business units relying on timely content

6. User pain points

- Reviewing hundreds of near-identical images is mentally draining

- Fear of deleting the “one good shot”

- Manual comparison is slow and error-prone

- Storage fills up unnecessarily

- No clean handover process for future team members

7. User stories

- As a marketer, I want duplicate images grouped automatically so I only review meaningful differences

- As a user, I want the app to recommend the best photo so I can move quickly

- As a cautious user, I want all removals to be reversible

- As a future team lead, I want a consistent, teachable workflow

8. Functional requirements (MVP)

Core functionality

- Select one or more local folders

- Scan images locally (no uploads)

- Detect duplicates and near-duplicates

- Group similar images together

- Recommend a “best” image per group

- Allow bulk actions on non-selected images

- Move non-selected images to a quarantine folder

- Undo last action

- Export a CSV summary of actions taken

Image formats (MVP)

- JPG

- PNG 
(HEIC and RAW explicitly out of scope for v1)

9. Non-functional requirements

- Runs fully offline

- No cloud dependencies

- Clear progress indicators

- Safe by default (no hard deletes)

- Reasonable performance on 1,000-image folders

- macOS support required, Windows optional for MVP

10. Out of scope (explicitly excluded)

- Image editing or grading

- Cloud sync

- Face recognition

- Social media publishing

- Mobile app

This is deliberate focus, not a limitation.

11. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Incorrect grouping | Adjustable sensitivity, manual override |
| Accidental deletion | Quarantine-only, undo, logs |
| Performance issues | Progressive scanning, cancel option |
| Trust issues | Transparency, previews, export report |

12. Acceptance criteria

- User can process a 1,000-image folder end-to-end

- At least 50% reduction in images requiring review

- No irreversible actions

- Workflow feels faster than manual review

PRODUCT ROADMAP

Phase 0: Discovery and validation (Week 1)

- Document current workflow and time spent

- Collect real photo sets for testing

- Define MVP scope and constraints

- Create initial UX wireframes

Deliverables

- PRD (this document)

- Initial user flows

- Success metrics baseline

Phase 1: MVP build (Weeks 2–4)

- Desktop app scaffold

- Local folder scanning

- Perceptual hashing and similarity grouping

- Basic UI for groups and selections

- Quarantine move + undo

- CSV export

Deliverables

- Working desktop MVP

- Test results on real datasets

- Demo-ready build

Phase 2: Quality and usability improvements (Weeks 5–7)

- Sharpness and exposure scoring

- Burst detection via timestamps

- Presets for sensitivity

- UI polish for faster review

Deliverables

- Improved accuracy

- Reduced manual overrides

- Updated case study metrics

Phase 3: Portfolio polish (Optional)

- App packaging and installer

- Branding pass

- Demo video

- Written case study

PRODUCT DEVELOPMENT RECORD (PDR)

This is your “PM diary”, gold dust for interviews.

Hypothesis

Automated grouping of near-duplicate photos will significantly reduce review time without reducing quality of selected images.

Experiment

Process five real burst shoots using the app versus manual review.

Result

- Average images reduced by X%

- Review time reduced from X hours to Y minutes

- Zero irreversible deletions

Learnings

- Conservative grouping builds trust

- Undo and quarantine are non-negotiable

- Recommendations accelerate confidence

TESTING PLAN

Functional testing

- Folder selection

- Scan completion

- Group accuracy

- Quarantine behaviour

- Undo reliability

Performance testing

- 250 images

- 500 images

- 1,000 images

Usability testing

- First-time use with no instructions

- Observe hesitation points

- Track misclicks or confusion

During MVP testing I identified a runtime incompatibility caused by a newer Python method not being available in the macOS system Python. I refactored the implementation to a backwards-compatible approach, restoring functionality without changing product behaviour. 
 
Write this as a “Risk + Mitigation” bullet:

- Risk: Runtime mismatch between system Python (3.9) and newer language features

- Mitigation: Implemented backwards-compatible bit counting logic, validated via traceable error logs

That’s exactly the sort of detail that makes recruiters lean in.

ARTEFACTS FOR YOUR CASE STUDY

You will end up with:

- PRD

- Roadmap

- User flows

- Testing summary

- Demo video

- Before/after metrics

This is the difference between “I had an idea” and “I ran a product”.

TECH DIRECTION (DESKTOP APP, NO CODING REQUIRED FROM YOU)

When we move to code, the recommended stack is:

- Python for logic

- PyQt or Tauri for desktop UI

- Local-only image processing

- AI-assisted coding via Cursor, Copilot, or similar